IGME 219 project plan and schedule

Matheus Tararam de Laurentys

Project: model a classic style dining room.

Graybox: 11/12/2021

I will create the final project scene in two steps. The first will be having every asset textured
in place, regardless of the quality I can do. The second will be replacing each asset in
sequence with an improved version. That will guarantee I have a deliverable at any point, in
case I do not have time to complete every asset.

Uniformity:

In terms of style, my plan is just to stick with the concept images. I think they have all in all the same theme: classic dinner room. As for the developing of the models, I will only use .ma files and models will be created in independent scenes - clock goes in clock.ma and plate goes in plate.ma for example. On the Unity scene, models will be named similarly.

Assets:
Clock - this will be my animated model (pendulum and clock hands)
Table
Chair
Walls
Plates and silverware
Ceiling and light

I understand there is a lot to do and I will not be able to accomplish everything. That is why I
will improve the scene incrementally. However, this also means that the quality of each
model will vary greatly, but I believe it is expected due to time constraints.

Schedule:
11/21: Have the first step complete.
This should have the animation in place and the clock should be in its final version
Replace the graybox with slightly better assets
11/28: Have at least one more model of decent quality. Probably the table
12/05: Light and lighting. Replace all assets that look terrible (remove or improve)

Expectations:

My goal is not having a beautiful engaging scenario but having a compact room without
many empty spaces and without anything looking terrible.